Meeting Minutes #6

March 7th, 2025

Attendees: Everyone

Time start: 2:45 pm

Time end: 4:30 pm

Topics discussed:

* Demo project to TA
* Discuss how to do CI/CD pipeline
* Discuss what two test cases can be

Tasks to do:

* Complete CI/CD pipeline by Sunday
* Send email to TA

Next meeting

* March 14th 2025

References:

[Burndown Chart - Google Sheets](https://docs.google.com/spreadsheets/d/1yhLOJrRAz1dwM7n8qFUsmdbUiWWtZg0m9sxIz--L_UM/edit?gid=0#gid=0)